PROJECT 2: THE LAST MILE

Logistics Auditor — Sprint Plan

Client: Veridi Logistics  |  Dataset: Olist Brazilian E-Commerce (Kaggle)

Total Duration: 5 Days  |  5 Sprints

Sprint Overview

| Sprint | Focus | Duration | Tasks | Key Deliverable |
| --- | --- | --- | --- | --- |
| Sprint 1 | Data Loading & Schema Building | Days 1–2 | 9 tasks | master_orders.csv — a single joined table with orders, reviews, customers and products |
| Sprint 2 | Delay Calculator & Data Cleaning | Days 2–3 | 8 tasks | delivery_analysis.csv with Days_Difference and Delivery_Status columns |
| Sprint 3 | Geographic Heatmap by State | Days 3–4 | 8 tasks | Geographic analysis chart live on dashboard + state_late_rates.csv summary file |
| Sprint 4 | Sentiment Correlation & Proof | Day 4 | 8 tasks | Updated dashboard with sentiment charts + Key Finding box |
| Sprint 5 | Candidate's Choice, Polish & Submission | Day 5 | 11 tasks | Completed submission: public GitHub repo + live dashboard + presentation deck + submitted form |

Sprint 1: Data Loading & Schema Building

Duration: Days 1–2   |   User Stories Covered: User Story 1: The Schema Builder

Sprint Goal

Download the Olist dataset from Kaggle, load all 4 required CSV files into your notebook, and join them into a single master DataFrame. This is your foundation — every subsequent analysis depends on this join being correct.

Tasks

| Task ID | Description | Owner | Status |
| --- | --- | --- | --- |
| TASK-01 | Create a Kaggle account and download the Olist Brazilian E-Commerce Dataset (approx 50MB total) | You (Analyst) | To Do |
| TASK-02 | Set up Google Colab notebook — install/import pandas, numpy, matplotlib, seaborn, plotly | You (Analyst) | To Do |
| TASK-03 | Upload all 4 CSV files to Colab: olist_orders_dataset.csv, olist_order_reviews_dataset.csv, olist_customers_dataset.csv, olist_products_dataset.csv | You (Analyst) | To Do |
| TASK-04 | Load each CSV into a separate DataFrame (df_orders, df_reviews, df_customers, df_products) | You (Analyst) | To Do |
| TASK-05 | Join df_reviews to df_orders on 'order_id' using a LEFT JOIN | You (Analyst) | To Do |
| TASK-06 | Join df_customers to the above result on 'customer_id' | You (Analyst) | To Do |
| TASK-07 | CRITICAL CHECK: Compare row count before and after joins — if rows increased, you have a 1-to-many duplicate problem. Fix using drop_duplicates() or groupby aggregation on order_id | You (Analyst) | To Do |
| TASK-08 | Print df.shape and df.head() to confirm the master table looks correct | You (Analyst) | To Do |
| TASK-09 | Save master DataFrame as master_orders.csv | You (Analyst) | To Do |

Acceptance Criteria (Definition of Done)

- All 4 CSVs loaded into notebook without errors

- Single master DataFrame created with columns from all 4 tables

- Row count after join equals original olist_orders_dataset.csv row count (no duplicates)

- master_orders.csv saved and accessible for next sprint

| Tools Required - Kaggle (data download) - Google Colab - Python (pandas) | Pro Tip The reviews table can have multiple reviews per order (1-to-many). To fix this, keep only the latest review per order: df_reviews.sort_values('review_creation_date').drop_duplicates('order_id', keep='last') |
| --- | --- |

Sprint 2: Delay Calculator & Data Cleaning

Duration: Days 2–3   |   User Stories Covered: User Story 2: The Real Delay Calculator

Sprint Goal

Calculate how late or early every delivery was, classify each order into 'On Time / Late / Super Late', and clean out cancelled or undelivered orders. This sprint produces the key metric the entire analysis is built around.

Tasks

| Task ID | Description | Owner | Status |
| --- | --- | --- | --- |
| TASK-10 | Load master_orders.csv from Sprint 1 | You (Analyst) | To Do |
| TASK-11 | Convert date columns to datetime format using pd.to_datetime(): order_estimated_delivery_date, order_delivered_customer_date | You (Analyst) | To Do |
| TASK-12 | Create new column 'Days_Difference': order_estimated_delivery_date minus order_delivered_customer_date (positive = early, negative = late) | You (Analyst) | To Do |
| TASK-13 | Create 'Delivery_Status' column with logic: Days_Difference >= 0 = 'On Time', Days_Difference between -5 and 0 = 'Late', Days_Difference < -5 = 'Super Late' | You (Analyst) | To Do |
| TASK-14 | Handle undelivered orders: filter out rows where order_status is 'canceled' or 'unavailable' — save these to a separate df_cancelled for reference | You (Analyst) | To Do |
| TASK-15 | Handle missing delivery dates: rows where order_delivered_customer_date is NULL means delivery hasn't happened yet — flag these as 'Pending' in Delivery_Status | You (Analyst) | To Do |
| TASK-16 | Generate a summary: print % of On Time, % Late, % Super Late orders overall | You (Analyst) | To Do |
| TASK-17 | Save cleaned DataFrame as delivery_analysis.csv | You (Analyst) | To Do |

Acceptance Criteria (Definition of Done)

- Days_Difference column created with correct positive/negative values

- Delivery_Status column with exactly 4 values: 'On Time', 'Late', 'Super Late', 'Pending'

- Cancelled and unavailable orders removed from main analysis dataset

- Summary statistic: overall % on-time rate printed in notebook

| Tools Required - Python (pandas, datetime) - Google Colab | Pro Tip Double-check your subtraction direction. Estimated minus Actual gives: positive = arrived early (good), negative = arrived late (bad). If your numbers look backwards, flip the subtraction. |
| --- | --- |

Sprint 3: Geographic Heatmap by State

Duration: Days 3–4   |   User Stories Covered: User Story 3: The Geographic Heatmap

Sprint Goal

Find out which Brazilian states have the worst delivery performance and visualize it. This is the answer to the CEO's core question: 'Are we failing specific regions, or is this a nationwide problem?'

Tasks

| Task ID | Description | Owner | Status |
| --- | --- | --- | --- |
| TASK-18 | Load delivery_analysis.csv from Sprint 2 | You (Analyst) | To Do |
| TASK-19 | Group by customer_state — calculate: total orders, count of late orders, % late per state | You (Analyst) | To Do |
| TASK-20 | Sort states by % late (descending) to identify worst performers | You (Analyst) | To Do |
| TASK-21 | Create a horizontal bar chart: X = % late orders, Y = state code, colored by severity (red = worst) | You (Analyst) | To Do |
| TASK-22 | OPTIONAL UPGRADE: Create a choropleth map of Brazil using plotly.express.choropleth or folium, colored by % late deliveries per state | You (Analyst) | To Do |
| TASK-23 | Add insight annotation: identify the top 3 worst states and note if they are geographically remote (e.g., AM, RR, AP are northern Amazon states — far from distribution centers in SP) | You (Analyst) | To Do |
| TASK-24 | Add this chart to the dashboard (Streamlit or Power BI) | You (Analyst) | To Do |
| TASK-25 | Add a state filter dropdown to the dashboard so users can drill into a single state | You (Analyst) | To Do |

Acceptance Criteria (Definition of Done)

- % late delivery rate calculated for every Brazilian state

- Bar chart or map showing geographic distribution of late deliveries

- Top 3 worst-performing states identified and labeled

- Chart added to public dashboard with state filter working

| Tools Required - Python (pandas, plotly, folium optional) - Streamlit / Power BI - Brazilian state code reference | Pro Tip Brazil has 27 states. Use the 2-letter state codes from customer_state (e.g., SP, RJ, AM). For a quick bar chart, you do NOT need a map — a sorted horizontal bar chart communicates the same insight and is much easier to build. |
| --- | --- |

Sprint 4: Sentiment Correlation & Proof

Duration: Day 4   |   User Stories Covered: User Story 4: The Sentiment Correlation, Bonus Story: Product Category Translation

Sprint Goal

Prove to the CEO that late deliveries directly cause bad customer reviews. This is the 'smoking gun' analysis — connecting the logistics data to the review scores to make an undeniable business case.

Tasks

| Task ID | Description | Owner | Status |
| --- | --- | --- | --- |
| TASK-26 | Load delivery_analysis.csv — confirm review_score column is present (from the join in Sprint 1) | You (Analyst) | To Do |
| TASK-27 | Calculate average review score grouped by Delivery_Status: On Time vs Late vs Super Late | You (Analyst) | To Do |
| TASK-28 | Create a bar chart: X = Delivery Status, Y = Average Review Score (1-5), color-coded (green for On Time, red for Super Late) | You (Analyst) | To Do |
| TASK-29 | Create a scatter plot: X = Days_Difference, Y = review_score — add a trend line to show correlation | You (Analyst) | To Do |
| TASK-30 | BONUS: Load product_category_name_translation.csv from the Kaggle dataset | You (Analyst) | To Do |
| TASK-31 | BONUS: Join product translation to master table on product_category_name | You (Analyst) | To Do |
| TASK-32 | BONUS: Calculate average delay and average review score per English product category — identify if heavy/bulky categories (e.g., Furniture, Large Appliances) have worse delays | You (Analyst) | To Do |
| TASK-33 | Add all charts to dashboard with a 'Key Finding' box: state whether correlation between delay and review score is strong or weak based on your data | You (Analyst) | To Do |

Acceptance Criteria (Definition of Done)

- Average review score calculated for each Delivery_Status group

- Bar chart showing clear drop in review score from On Time to Super Late

- Scatter plot with trend line showing negative correlation between delay and review score

- BONUS: Product categories translated to English and visible on dashboard

| Tools Required - Python (pandas, plotly, scipy optional for correlation) - Streamlit / Power BI | Pro Tip You can calculate the Pearson correlation coefficient with: df[['Days_Difference','review_score']].corr(). A value between -0.3 and -0.7 is a meaningful negative correlation — cite this number in your executive summary. |
| --- | --- |

Sprint 5: Candidate's Choice, Polish & Submission

Duration: Day 5   |   User Stories Covered: Section 6: The Candidate's Choice Challenge, Section 7: Submission Guidelines

Sprint Goal

Add your own creative analysis that goes beyond what was asked, finalize the dashboard, write the executive summary, package all deliverables, and submit. This sprint is about making your work submission-ready and showing your business thinking.

Tasks

| Task ID | Description | Owner | Status |
| --- | --- | --- | --- |
| TASK-34 | Choose and implement your Candidate's Choice feature (see tip below for ideas) | You (Analyst) | To Do |
| TASK-35 | Write 2-3 sentences justifying your choice — explain what business decision it helps make | You (Analyst) | To Do |
| TASK-36 | Add the Candidate's Choice chart/metric to the dashboard | You (Analyst) | To Do |
| TASK-37 | Review all notebook cells — add markdown headers and explanations above each major section | You (Analyst) | To Do |
| TASK-38 | Export notebook as HTML from Google Colab: File > Download > Download .html | You (Analyst) | To Do |
| TASK-39 | Create public GitHub repo, upload .ipynb + .html export. Add .gitignore to exclude all CSV files | You (Analyst) | To Do |
| TASK-40 | Build 5-8 slide presentation: Problem > Data > Schema > Delay Analysis > Geographic Map > Sentiment > Recommendation > Candidate's Choice | You (Analyst) | To Do |
| TASK-41 | Write Executive Summary (3-5 sentences) for README covering: overall on-time rate, worst region, sentiment correlation finding, and recommendation | You (Analyst) | To Do |
| TASK-42 | Update README.md with all 3 required sections: Executive Summary, Project Links, Technical Explanation | You (Analyst) | To Do |
| TASK-43 | Test ALL links in Incognito/Private browser — confirm dashboard, notebook, and presentation open without login | You (Analyst) | To Do |
| TASK-44 | Complete the Pre-Submission Checklist in the README and submit the Official Submission Form | You (Analyst) | To Do |

Acceptance Criteria (Definition of Done)

- Candidate's Choice feature live on dashboard with written business justification

- GitHub repo is public with .ipynb + .html export (no CSV files committed)

- Dashboard opens in Incognito mode without any login prompt

- Presentation opens in Incognito mode without any login prompt

- README.md has all 3 sections filled in with real content (not placeholder text)

- Submission form completed and submitted

| Tools Required - GitHub - Google Slides / Canva / PowerPoint - Google Colab (HTML export) - Streamlit Cloud / Power BI Web | Pro Tip Strong Candidate's Choice ideas for this project: (1) Seller Performance Heatmap — show which sellers generate the most late orders, so Veridi can flag underperforming partners. (2) Delivery Promise Accuracy Trend — show whether the over-promising problem is getting better or worse month by month. Either idea directly tells the CEO what action to take next. |
| --- | --- |

Video Structure

| Time | What to say |
| --- | --- |
| 0:00 - 0:20 | Who is Veridi Logistics, what problem are we solving |
| 0:20 - 0:45 | Show the data — briefly explain the 4 CSVs and the join |
| 0:45 - 1:10 | Show the delay calculator results — highlight the % on time vs late |
| 1:10 - 1:35 | Show the geographic map — call out the worst states |
| 1:35 - 2:00 | Show the sentiment correlation — deliver the smoking gun finding to the CEO |